## Slide 1: SPARKS AI Search
Enabling natural-language "Ask SPARKS" - Options & Recommendation.

## Slide 2: Agenda
Current SPARKS search - what it does today
The gap - what it cannot do
Two options: Option 1 (Generative AI / RAG) and Option 2 (Agentic)
LLM & vectorization decision (pgvector?)
Cost (NO-COST-now), effort & timeline
Production readiness - security, IaC, SLOs
Recommendation, roadmap, and the ask

## Slide 3: Why we're here
The request : research & identify options to enable prompt / natural-language searching in SPARKS.
Deliver an ER diagram, research content, and a proposal - reviewed by FED.
Hard constraint: Bedrock is available in our account, but ZERO cost until the FED Lead approves AI use in Dev.

## Slide 4: Current state - SPARKS search today
PostgreSQL builders write denormalized documents to the open_search_json outbox.
A scheduled pipeline (EventBridge, Lambda, SQS, Lambda) indexes them into Amazon OpenSearch.
Users search via pills / filters / keyword over 8 indexes (vehicle, equipment, investigations, legacy).
Strength: excellent at exact, structured lookups.
Every document already carries a uniqueId (e.g. legacy_equipment:12251) - a ready-made citation key.

## Slide 5: The gap - what today's search cannot do
Answer natural-language questions
Semantic similarity - 'find failures like this one'
Summarize or reason across multiple records
Support follow-up questions in context
Return grounded answers with citations
Keyword search matches terms; understanding meaning requires embeddings + an LLM.

## Slide 6: Guiding principles
Don't disrupt production search - the existing OpenSearch pipeline is untouched.
One user experience, not two searches - add a chat box; route exact vs. semantic behind the scenes.
Reuse what exists - same outbox documents; reuse uniqueId as the citation key.
Governable & grounded - read-only access, least-privilege, guardrails, cited answers.
Evolvable - build RAG first; make Agentic an additive step.

## Slide 7: Option 1 - Generative AI / RAG
Ask SPARKS chat box: retrieve relevant SPARKS data, then Claude generates a grounded answer with citations.
Prepare (scheduled): read-only extractor -> curated S3 search content -> Bedrock Knowledge Base embeds -> vector index.
Answer (live): user question -> retrieve top matches from vector index -> Claude writes a grounded answer. Exact/filter still uses existing OpenSearch.
Best for: Q&A, summaries, similar cases, follow-ups. Simpler, easy to govern - near-term recommendation.

## Slide 8: Option 2 - Agentic Hybrid
Same chat box, but an agent decides which approved tools to call and reasons across multiple steps.
Tool: openSearchSearch() - the EXISTING index, reused as a tool.
Tool: semanticSearch() - the Option 1 vector index.
Tool: getInvestigation() / getVehicle() / getEquipment() - read-only record lookups (no raw SQL).
Best for complex, multi-step questions. An evolution of Option 1 - same content, same citations.

## Slide 9: Options compared
Interface: both use the same Ask SPARKS chat box.
Option 1 (RAG): retrieve -> generate | lower complexity | best for Q&A, summaries, similar cases | BUILD FIRST.
Option 2 (Agentic): plan -> call tools -> generate | higher complexity | best for multi-step | ADDITIVE EVOLUTION.
Both reuse the existing OpenSearch; the current structured search is unchanged.

## Slide 10: What is deferred
Text-to-SQL agent - injection / governance risk on production PostgreSQL.
Fine-tuned domain model - cost, data handling, retraining burden.
GraphRAG / knowledge graph - high build cost; revisit for cross-failure pattern mining.

## Slide 11: LLM & vectorization - the key technical decision
LLM: Claude on Amazon Bedrock (standard, pay-per-token, strong grounding).
Vectorization NEEDED: semantic search requires embeddings (Amazon Titan) + a vector store.
pgvector? NO (not v1): use an OpenSearch vector index - SPARKS already runs OpenSearch; hybrid keyword+vector.
pgvector would add vector load + an extension + change-control risk to the PRODUCTION database.

## Slide 12: Cost - and our NO-COST-now posture
Today: $0 in AWS. Nothing provisioned. Research + proposal only.
After approval (Dev pilot, estimates): one-time embedding ~tens of dollars (one time).
Per query: cents (Option 1); a few times that for Option 2 (more LLM turns).
Monthly Dev pilot: low tens to low hundreds of dollars + small vector capacity.
Levers: re-embed only changed docs; cap top_k & context; Haiku for classify / Sonnet for answers; AWS Budgets hard cap.

## Slide 13: Effort & timeline (Dev pilot)
Option 1 (RAG): extractor -> S3, vector index + KB, Ask API + chat box, evaluation. Rough order ~3-5 weeks.
Option 2 (Agentic, additive): agent + tools + guardrails. +2-4 weeks.
One developer/engineer + 50 % time of solution architect.

## Slide 14: Production-ready - SPARKS owns the full stack
Locked design: Claude + Titan on Bedrock; OpenSearch Serverless vector collection (separate from prod search).
Security: private VPC, least-privilege IAM, KMS, Bedrock Guardrails, CloudTrail audit, citations.
Operability: CloudWatch dashboards, SLOs (p95 latency, freshness <= 20 min), AWS Budgets hard cap.
IaC: modular Terraform (deployed via CI/CD, e.g. Jenkins) - one toggle switches Option 1 and Option 2; nothing applies until approved.
Rollback: feature-flag kill switch; AI layer is derived & read-only - zero data-loss risk.

## Slide 15: Resources - old vs. new
EXISTING (reused, untouched): RDS/PostgreSQL + builders; open_search_json outbox; 2 indexer Lambdas; SQS FIFO; OpenSearch sparks-stage (8 indexes); API Gateway + Okta Lambda Authorizer.
NEW - Option 1 (RAG): 1 S3 bucket (8 domain folders); 2 Lambdas (extractor, Ask-SPARKS); 1 Bedrock Knowledge Base; 1 vector index (OpenSearch Serverless); 1 Guardrail; /ask API route (existing authorizer).
Bedrock models: 2 (Amazon Titan = embeddings, Claude = answers). Optional 3rd (Claude Haiku) later for cost. Models are invoked pay-per-token - nothing to host.
NEW - Option 2 (Agentic, additive): 1 Bedrock Agent; 3 tool Lambdas (semanticSearch, openSearchSearch, getInvestigation/Vehicle/Equipment); 3 Action Groups; 3 read-only RDS views. Reuses Option 1's S3, KB, vector index, Claude.
Supporting: KMS key, SQS DLQ, SSM watermark, 1 refresh schedule, CloudWatch dashboard + AWS Budget cap.

## Slide 16: Recommendation & roadmap
Recommendation: build Option 1 (RAG) first - governable near-term value - so Option 2 (Agentic) is additive.
Phase 0 Foundations: approvals + provision Dev via IaC (gated).
Phase 1 RAG MVP: Ask SPARKS chat box with citations (capped Dev).
Phase 2 Enrich + evaluate: richer search content + golden-set gate (small).
Phase 3 Agentic (Option 2): agent + tools for multi-step questions (higher).

## Slide 17: The next steps
From the FED /stakeholders: approve Bedrock use in the Dev environment (unlocks the capped pilot).
Agree evaluation thresholds and the monthly Dev cost cap.
We'll confirm document counts per index + current Bedrock Dev rates.
Then: provision Dev via Terraform/Jenkins -> backfill -> evaluate with SMEs -> pilot -> decide on Prod / Option 2.